SELF-TOOLING AGENT

Development Manual

Implementation guide, project structure, coding standards, and step-by-step build plan

CS Final Project  ·  v1.0  ·  Spring 2025

# 1. Repository Structure

The project is organized as a Python monorepo. All source code lives in src/agent/, evaluation harness in eval/, and Docker configuration in sandbox/.

self-tooling-agent/

├── src/

│   └── agent/

│       ├── orchestrator.py       # Main agent loop

│       ├── tool_creator.py       # LLM-based tool generation

│       ├── tool_retriever.py     # Semantic search over library

│       ├── tool_library.py       # SQLite CRUD + embedding storage

│       ├── sandbox.py            # Docker execution wrapper

│       ├── librarian.py          # Periodic merge/refactor agent

│       ├── failure_store.py      # Failed attempt logging

│       └── prompts.py            # All system prompts (single source of truth)

├── eval/

│   ├── tasks/

│   │   ├── math_batch1.jsonl     # 50 math tasks with ground truth

│   │   ├── math_batch2.jsonl

│   │   ├── text_batch3.jsonl

│   │   └── mixed_batch4.jsonl

│   ├── run_eval.py               # Evaluation harness

│   └── analyze.py               # Metrics + plots

├── sandbox/

│   ├── Dockerfile

│   └── run_tool.py              # Entry point inside container

├── tests/                        # Pytest unit tests for our code

├── data/                         # tool_library.db lives here

├── .env                          # ANTHROPIC_API_KEY (never commit)

├── requirements.txt

└── README.md

# 2. Environment Setup

## 2.1  Prerequisites

- Python: 3.11+  (use pyenv or conda to manage versions)

- Docker: Desktop 4.x or Docker Engine 24+

- Git: 2.40+

- API Key: Anthropic API key with Claude Sonnet access

## 2.2  Installation

# 1. Clone the repo

git clone https://github.com/yourteam/self-tooling-agent

cd self-tooling-agent

# 2. Create virtual environment

python -m venv .venv

source .venv/bin/activate          # Mac/Linux

.venv\Scripts\activate             # Windows

# 3. Install dependencies

pip install -r requirements.txt

# 4. Set up environment variables

cp .env.example .env

# Edit .env and add your ANTHROPIC_API_KEY

# 5. Build the sandbox Docker image

docker build -t tool-sandbox ./sandbox/

# 6. Initialize the tool library database

python -c "from src.agent.tool_library import ToolLibrary; ToolLibrary()"

# 7. Run tests to verify setup

pytest tests/ -v

## 2.3  requirements.txt

anthropic>=0.25.0

sentence-transformers>=2.7.0

numpy>=1.26.0

docker>=7.0.0

pytest>=8.0.0

pandas>=2.2.0

matplotlib>=3.8.0

seaborn>=0.13.0

python-dotenv>=1.0.0

# 3. Module Specifications

Each module has a clear responsibility boundary. Never import across boundaries except through the public interface defined here.

## 3.1  tool_library.py

Owns all database interactions. No other module touches the SQLite file directly.

class ToolLibrary:

def __init__(self, db_path='data/tool_library.db')

def add_tool(self, name, docstring, source_code, embedding, origin_task, domain) -> int

def search(self, query_embedding, top_k=5, threshold=0.75) -> list[Tool]

def get_all(self) -> list[Tool]

def update_reuse_count(self, tool_id: int)

def update_pass_rate(self, tool_id: int, success: bool)

def replace_tool(self, tool_id: int, new_source: str, new_embedding)

def delete_tool(self, tool_id: int)

Key Design Decision Embeddings are stored as numpy float32 blobs in SQLite — not in a separate vector DB. For a library of <1000 tools, brute-force cosine similarity is fast enough (<5ms). If the library grows beyond 1000, add FAISS as an optional index.

## 3.2  tool_retriever.py

class ToolRetriever:

def __init__(self, library: ToolLibrary, embedder: SentenceTransformer)

def retrieve(self, task: str, top_k=3, threshold=0.75) -> list[Tool] | None

# Returns None if no tool above threshold

# Embeds task string, searches library, returns ranked matches

## 3.3  tool_creator.py

class ToolCreator:

def __init__(self, client: anthropic.Anthropic)

def create(self, task: str, failures: list[str]) -> ToolDraft

# Returns: {name, docstring, source_code, unit_tests}

# Raises: ToolCreationError if model refuses or produces invalid Python

The ToolDraft is a dataclass:

@dataclass

class ToolDraft:

name: str

docstring: str

source_code: str          # Full function definition

unit_tests: str           # pytest-style test functions as a string

## 3.4  sandbox.py

class Sandbox:

def run_tool(self, source_code: str, call: str) -> SandboxResult

# call: e.g. 'parse_date_range("2024-01-01", "2024-03-31")'

# Returns: {stdout, stderr, return_value, timed_out, exit_code}

def run_tests(self, source_code: str, unit_tests: str) -> TestResult

# Returns: {passed, failed, errors, all_passed}

Docker execution pattern:

# sandbox.py internally does:

docker run --rm \

--network none \

--memory 256m \

--cpus 0.5 \

--security-opt seccomp=sandbox/seccomp.json \

-v /tmp/tool_run:/workspace:ro \

tool-sandbox python /workspace/run_tool.py

## 3.5  orchestrator.py

class Orchestrator:

def __init__(self, library, retriever, creator, sandbox, failure_store, embedder)

async def solve(self, task: str) -> OrchestratorResult

# Main loop: retrieve → execute OR create → validate → store → execute

# Returns: {answer, tool_used, tool_created, attempts, success}

## 3.6  librarian.py

class Librarian:

def __init__(self, library, client)

def run_pass(self) -> LibrarianReport

# 1. Fetch all tools

# 2. Cluster by embedding similarity

# 3. For each cluster > threshold: propose merge via LLM

# 4. Validate merged tool in sandbox

# 5. Replace originals with merged version

# Returns: {tools_merged, tools_refactored, library_size_before, after}

# 4. Coding Standards

## 4.1  Python Style

- Use type hints everywhere — no bare dict or list without generics

- All public functions have docstrings (one-liner minimum)

- Max line length: 100 characters

- Format with black before every commit: black src/ eval/ tests/

- Lint with ruff: ruff check src/ eval/

- No print() in production code — use Python logging module

## 4.2  LLM Call Conventions

All calls to the Anthropic API must go through a thin wrapper in src/agent/llm.py — never call anthropic.Anthropic() directly from other modules. This makes it easy to swap models, add retry logic, and log costs.

# llm.py

async def call_llm(system: str, user: str, max_tokens=2000) -> str:

"""Single-call wrapper with retry, logging, and token counting."""

Why Centralize LLM Calls? Token counting: you need to track total spend across all agents. Retry logic: add exponential backoff once, not in every module. Model switching: change 'claude-sonnet-4-20250514' to any model in one place. Testing: mock call_llm() in tests without touching individual agents.

## 4.3  Error Handling

- ToolCreationError: raised when LLM produces unparseable or invalid Python

- SandboxTimeoutError: raised when Docker container exceeds time limit

- SandboxSecurityError: raised when generated code attempts forbidden syscall

- LibraryEmptyError: raised when retrieval is attempted on empty library

All orchestrator errors are caught at the top level and logged — never crash the eval harness on a single task failure.

## 4.4  Testing Standards

- Every module gets a corresponding tests/test_<module>.py

- Use pytest fixtures for shared setup (library, embedder, mock LLM)

- Mock all LLM calls in unit tests — never call the real API in tests

- Integration tests (tagged @pytest.mark.integration) call real API — run sparingly

- Aim for >80% line coverage on src/agent/

# 5. Step-by-Step Build Plan

Follow this order — each phase is independently testable before moving on. Never skip to a later phase because an earlier one isn't working perfectly yet.

## Phase 1: Sandbox (Day 1–2)

Goal Run arbitrary Python in Docker, capture output, enforce limits. No LLM yet.

- 1. Write Dockerfile — python:3.11-slim, no extra packages, seccomp profile

- 2. Write sandbox/run_tool.py — receives code+call as JSON on stdin, executes, returns result as JSON

- 3. Write src/agent/sandbox.py — Python wrapper that mounts temp files, runs docker run, parses result

- 4. Test: can you run print('hello')? Can you trigger the memory limit? Can you verify network is blocked?

## Phase 2: Tool Library (Day 2–3)

Goal Persist and retrieve tools by semantic similarity. No LLM yet — hardcode test tools.

- 1. Write tool_library.py with SQLite schema — initialize DB, add_tool, get_all

- 2. Install sentence-transformers, write a one-liner embed() utility

- 3. Write tool_retriever.py — embed a query, compute cosine sim, return top-k above threshold

- 4. Test: add 5 hardcoded tools, search with related queries, verify correct ones are returned

## Phase 3: Tool Creator (Day 3–4)

Goal LLM writes a Python tool given a task description. Test the abstraction prompt.

- 1. Write prompts.py with TOOL_CREATOR_SYSTEM (see system design doc section 3.2)

- 2. Write tool_creator.py — call LLM, parse response into ToolDraft, validate Python with ast.parse()

- 3. Write failure_store.py — simple append-only log of failed attempts

- 4. Test: ask it to create tools for 5 different tasks. Are the names generic? Are tests reasonable?

## Phase 4: End-to-End Loop (Day 4–5)

Goal Full pipeline: task → retrieve → (create if needed) → sandbox validate → store → execute.

- 1. Write orchestrator.py tying all components together

- 2. Handle the retry loop: if sandbox fails, inject error into failure_store, retry up to 3x

- 3. Write a simple CLI: python -m agent.orchestrator --task 'sort a list of integers'

- 4. Manually run 10 diverse tasks. Watch the library grow. Verify reuse kicks in on repeated tasks.

## Phase 5: Librarian Agent (Day 5–6)

Goal Periodic cleanup pass that merges redundant tools and refactors overly specific ones.

- 1. Write librarian.py — cluster tools with embedding similarity > 0.85

- 2. For each cluster, call LLM with merge prompt (see system design 3.3)

- 3. Validate merged tool in sandbox before replacing originals

- 4. Track library_size_before and library_size_after — verify it actually shrinks

## Phase 6: Evaluation Harness (Day 6–7)

Goal Run all 4 task batches, collect metrics, produce CSV output for analysis.

- 1. Write eval/tasks/ JSONL files — 50 tasks each with {task, expected_output, domain}

- 2. Write run_eval.py — iterates tasks, calls orchestrator.solve(), compares output to expected

- 3. Log per-task: task_id, success, tool_created, tool_reused, tool_name, time_taken, tokens_used

- 4. Write analyze.py — loads CSV, computes all 6 metrics, produces matplotlib plots

- 5. Run Batch 1. Check results before running Batch 2 — fix any systemic errors.

## Phase 7: Ablation & Analysis (Day 7–8)

- 1. Re-run evaluation with abstraction prompt disabled (modify prompts.py)

- 2. Re-run with librarian disabled

- 3. Run baseline (no library at all — fresh LLM call every task)

- 4. Produce comparison plots across all 4 conditions

- 5. Write up findings: did generalization happen? Was the abstraction prompt the key lever?

# 6. Team Responsibility Split

Recommended division of labor for a two-person team. Both people should understand the full system, but primary ownership is split cleanly.

| Person A — Library & Retrieval Side | Person B — Agent & Execution Side |
| --- | --- |
| tool_library.py | sandbox.py + Dockerfile |
| tool_retriever.py | tool_creator.py + prompts.py |
| librarian.py | orchestrator.py |
| failure_store.py | failure_store.py (shared) |
| eval/analyze.py (metrics & plots) | eval/run_eval.py (harness) |
| eval/tasks/ (task dataset design) | tests/ (unit test suite) |

Sync Points End of Phase 2: agree on ToolLibrary public interface before A and B diverge End of Phase 3: agree on ToolDraft schema — both sides depend on it End of Phase 4: demo full loop together before moving to librarian/eval End of Phase 6: review evaluation results together before drawing conclusions

## 6.1  Git Workflow

- main branch: always working. Never push directly.

- feature branches: one per phase (phase-1-sandbox, phase-2-library, etc.)

- PRs: each person reviews the other's PR before merging

- Commits: atomic — one logical change per commit, present-tense message

git commit -m "Add cosine similarity threshold parameter to retriever"

git commit -m "Fix sandbox timeout not propagating correctly"

# 7. Debugging Guide

## 7.1  Common Issues

| Symptom | Likely Cause & Fix |
| --- | --- |
| Docker: permission denied | Run docker build again; check Docker Desktop is running |
| Sandbox always times out | Code has infinite loop; add print() inside loop to diagnose; lower timeout for debugging |
| Retriever always returns None | Threshold too high, or embedder not initialized; print cosine scores to see actual values |
| Tool creator returns invalid Python | LLM hallucinating syntax; add ast.parse() validation and retry; check prompt |
| Library DB locked | Two processes writing simultaneously; use WAL mode in SQLite init |
| Embedding mismatch dimension | Different sentence-transformer model loaded; pin model name in config |

## 7.2  Useful Debug Commands

# Inspect current tool library

python -c "from src.agent.tool_library import ToolLibrary; [print(t) for t in ToolLibrary().get_all()]"

# Test retrieval for a specific query

python -c "from src.agent.tool_retriever import ToolRetriever; ..." --query 'sort a list'

# Run a single task with verbose logging

LOG_LEVEL=DEBUG python -m agent.orchestrator --task 'calculate median of a list'

# Inspect Docker sandbox directly

docker run -it --rm tool-sandbox /bin/bash

# Reset the tool library (caution: destructive)

rm data/tool_library.db && python -c "from src.agent.tool_library import ToolLibrary; ToolLibrary()"

## 7.3  Logging Conventions

import logging

logger = logging.getLogger(__name__)

logger.debug(f"Retriever: query='{task[:50]}' top_k={top_k} threshold={threshold}")

logger.info(f"Tool created: {tool.name} for task '{task[:40]}'" )

logger.warning(f"Sandbox failed (attempt {attempt}/3): {error[:100]}")

logger.error(f"Orchestrator gave up on task: {task}")

# 8. Presentation & Demo Plan

The best part of this project is that it is highly demonstrable live. Plan the demo carefully — a live failure is more interesting than a scripted success.

## 8.1  Demo Script (10 minutes)

- 0:00 Show empty library (0 tools). Give task: 'Find all prime numbers up to N'

- 1:30 Watch tool creator write is_prime() and primes_up_to(). Show the generated code live.

- 2:30 Show sandbox test run — all tests pass. Tool stored in library.

- 3:00 Give related task: 'Find the 10th prime number'. Show retriever finding primes_up_to() — no creation.

- 4:00 Give task in different domain: 'Count word frequency in a string'. New tool created.

- 5:30 Fast-forward: show library after 20 tasks. Show redundancy score.

- 6:00 Run librarian pass live — show it propose a merge of two similar string tools.

- 7:30 Show Batch 3 results vs Batch 1 — did cross-domain transfer happen?

- 9:00 Q&A

## 8.2  Slides Outline

- Slide 1: Motivation — why tool reuse matters for autonomous agents

- Slide 2: System architecture diagram

- Slide 3: The abstraction prompt — show good vs bad tool name examples

- Slide 4: Evaluation design — 4 batches, 4 ablation conditions

- Slide 5: Results: task success rate across batches

- Slide 6: Results: tool reuse rate over time (the key growth curve)

- Slide 7: Results: cross-domain transfer — did it work?

- Slide 8: Ablation: abstraction prompt makes how much difference?

- Slide 9: Failure analysis — what broke, what was surprising

- Slide 10: Conclusions + future work

Pro Tip Save a snapshot of your tool library after Batch 1 before running Batch 2+. This lets you re-run the demo from any point without re-running expensive API calls. Also: screenshot every interesting generated tool — the code LLM writes is often the most surprising part and makes for great presentation material.